## Slide 1: CURSE (Incremental Development)
Suraj Pandya

## Slide 2: First two steps are done once and then next three are looped till code is completed. Last step only done when process exits loop.
Requirements
Design
Deployment
Testing
Development
Maintenance

## Slide 3: Requirements
Must hold 100 students, 10 instructors, 1 admin
Student, Instructor, Administrator all have different permissions ands functions
Should include Multiple Semesters, print schedule, schedule preferences

## Slide 4: Design
Main code written in Python
  Each user is a separate derived class
  All functions associated to a user is within its own class
  User can input their type and access functions associated to the selected type
Database uses SQL
  All data bases created by python using SQL commands
  All functions that use databases interact with SQL
  Databases stored on Turing Server
UI
  User must say what type they are(Student, Admin, Instructor)
  Can access any function associated to them
  Easy to use UI that allows for reusability

## Slide 5: Development (1)
Create user classes, functions and interactions
  Self contained functions should be fully fleshed out
  Functions interacting with databases can be left blank initially
  Code must be created to set up databases

## Slide 6: Testing (1)
  Must test each function individually so each one works as intended
  Must be tested so a function can be used repeatedly
  Must test classes so they work as intented

## Slide 7: Deployment (1)
Deploy basic code with barebones UI and some functions working

## Slide 8: Development (2)
Populate functions
  Any function that interacts with SQL must have its commands written
  Any self-contained functions should be checked to make sure they don’t need to be altered after SQL integration

## Slide 9: Testing (2)
Database
  Must test that database stores proper information
  Must test that data being added/removed/altered is changed and stored as intended
Functions
  Must test that all functions work as indented
  Must test that functions are repeatable

## Slide 10: Deployment (2)
Deploy update to code that will allow for full functionality of the database and every function
UI is still barebones, but user can still access all the ‘meat; of the code

## Slide 11: Development (3)
UI
  A UI is the final step to allow users to use functions
  Must be clean and repeatable
  Must allow the user to access all functions properly with no error

## Slide 12: Testing (3)
UI
  Must test that user can access all functions they need
  Must test that user can use the UI repeatedly without errors

## Slide 13: Deployment (3)
Deploy update to code that brings full UI to users
Code now has all three main portions of code and can be used as intended according to the design

## Slide 14: Maintenance
Fix any bugs that may arise
Ensure code is always robust based on original design